Pixel Wave

Project Plan & Future Games Roadmap

August 2026

# 1. Project Overview

Pixel Wave is an original retro-arcade space shooter. Its full game engine — player physics, enemy artificial intelligence, bullet pooling, asteroid spawning, collision detection, and level progression — is hand-written in WebAssembly Text format (WAT) and compiled to a WebAssembly (.wasm) binary. JavaScript is used only as a thin layer for rendering pixel-art sprites to an HTML canvas and forwarding keyboard or touch input.

The game ships as an embeddable widget (two files: pixel-wave.js and pixel-wave.css) that can be mounted into any website, plus a single-file standalone HTML build. It is playable on desktop (keyboard) and mobile (automatic touch controls) with no dependencies, no build step, and no network requests at runtime.

## 1.1 Current Feature Set (v1.0 — Complete)

- Hand-written WASM engine (~700 lines of WAT) owning all game state in linear memory

- Split arena: player confined to the lower half, enemy swarm to the upper half, with no visible boundary — players discover the wall through play

- Three enemy species with two-frame sprite animations; enemies wander randomly and fire aimed shots occasionally rather than constantly

- Falling asteroids that damage the player only, and can be destroyed for score

- Level system: enemy count grows from 4 (level 1) to 33 (level 30); from level 31 onward, stat ramps increase enemy speed, fire rate, and asteroid frequency

- Original pixel-art sprite set rendered from ASCII grids at a chunky 3-pixel scale, with CRT scanline and vignette overlay, pixel explosions, and screen-flash feedback

- Keyboard controls (desktop) and multi-touch on-screen controls (mobile), auto-detected

- Embeddable widget API: mount, restart, destroy, getState; multiple independent instances per page

- Developer tooling: build.js recompiles the WAT engine and re-embeds it into the widget

## 1.2 Technology Stack

| Layer | Technology |
| --- | --- |
| Game engine | WebAssembly Text (WAT), compiled with WABT to a ~3.3 KB .wasm binary |
| Rendering | HTML5 Canvas 2D; sprites pre-rendered from ASCII pixel grids to offscreen canvases |
| Input | Keyboard events (desktop); touch/pointer events with multi-touch buttons (mobile) |
| Distribution | Self-contained JS widget with the engine embedded as base64; scoped CSS; optional standalone HTML |
| Build tooling | Node.js + WABT (only needed when modifying the engine) |

# 2. Pixel Wave — Planned Improvements

## 2.1 Near Term (v1.x)

- Sound effects and music: retro bleeps, explosion noise, and a chiptune loop via the Web Audio API, with a mute toggle

- High-score persistence: local best-score storage with an initials-entry screen in the classic three-letter arcade style

- Pause support: pause/resume on the P key or when the browser tab loses focus

- Power-ups: occasional drops from destroyed enemies (rapid fire, spread shot, shield, extra life), implemented in the WASM engine as a new entity pool

- Improved game-over screen: run statistics (accuracy, enemies destroyed, waves survived)

## 2.2 Medium Term (v2.x)

- Boss waves every 10 levels: a large multi-part enemy with destructible sections and telegraphed attack patterns

- Enemy variety by species: give the three sprite species distinct movement and firing behavior instead of shared logic

- Screen shake and hit-stop effects for weightier feedback

- Gamepad support via the Gamepad API

- Difficulty settings (casual, arcade, nightmare) exposed as mount options

## 2.3 Long Term

- Two-player modes: local co-op on one keyboard, then online versus using WebSockets with the deterministic WASM engine running lockstep on both clients

- Level editor: a visual tool that outputs wave-configuration data consumed by the engine

- Achievements and unlockable ship skins (alternate sprite palettes)

# 3. Future Games Roadmap

Each future title reuses the proven Pixel Wave architecture: a hand-written WAT engine owning all simulation, a pixel-sprite canvas renderer, automatic keyboard plus touch input, and the same embeddable widget packaging. All titles listed here are original designs — arcade-inspired in spirit, but with their own names, art, mechanics, and code.

## 3.1 Candidate Titles

| Working Title | Concept (original design) | Complexity |
| --- | --- | --- |
| Asteroid Miner | Mine drifting rock fields for gems while dodging hazards; rocks split when shot; cargo and fuel management add strategy. | Medium |
| Grid Breaker | Ball-and-paddle destruction with unique tile patterns, chain-reaction tiles, and physics-bending power-ups. | Low |
| Worm Chase | Grid-based growth game with an original twist: territory capture and hazard tiles rather than simple self-avoidance. | Low |
| Circuit Runner | Endless lane-runner across a circuit board; dodge components, collect current, speed scales with survival time. | Low-Medium |
| Sector Defense | Wave-defense shooter with unpredictable horizontal enemy movement, shield recharging, and combo scoring. | Medium |
| Pulse | Abstract tube shooter driven by rhythm: enemy spawns sync to the beat of the soundtrack. | Medium-High |
| Starfield Runner | Vertical endless scroller through dense obstacle fields with tight-squeeze bonus scoring. | Low-Medium |
| Tower Defense Lite | Minimal tower placement and wave defense with original tower types and enemy roles. | Medium-High |

## 3.2 Suggested Build Order

- Grid Breaker — smallest engine, fastest to ship; validates reuse of the widget template on a second title

- Worm Chase — introduces grid-based simulation to the engine library

- Asteroid Miner — richest evolution of the Pixel Wave engine (splitting entities, resource state)

- Sector Defense — deepens enemy behavior systems built in Pixel Wave v2

- Pulse — most ambitious; requires the audio system from Pixel Wave v1.x as a foundation

## 3.3 Shared Infrastructure Goals

- A reusable engine template (entity pools, RNG, fixed memory-layout conventions) copied as the starting point for each new WAT engine

- A shared sprite toolkit: the ASCII-grid sprite system extracted into a small library used by every title

- Consistent widget API across all games (mount, restart, destroy, getState) so any site can host any title the same way

- One arcade hub page hosting all titles with shared high-score storage

# 4. Milestones Summary

| Milestone | Deliverable | Status |
| --- | --- | --- |
| Pixel Wave v1.0 | Complete game, embeddable package, mobile support | Complete |
| Pixel Wave v1.x | Audio, high scores, pause, power-ups | Planned |
| Second title (Grid Breaker) | Full game reusing the widget template | Planned |
| Pixel Wave v2.x | Boss waves, species behaviors, gamepad | Planned |
| Multiplayer prototype | Two-player lockstep over WebSockets | Exploratory |